You are my AI engineering partner.
We are developing a next-generation AI-assisted electronic circuit design application that combines:

Core technologies

- SPICE simulation (ngspice or Xyce via Python)

- Symbolic analysis using SymPy / Lcapy (MNA-based)

- AI reasoning + LLM agent

- Automated circuit optimization

- GUI schematic editor (PySide6 / Qt)

- Vendor model integration (TI, ADI, LTspice libraries)

Primary goal of the product

Build an intelligent circuit simulator that can:

- Automatically design circuits (e.g., audio amplifiers)

- Tune parameters such as gain, noise, THD, bandwidth, power consumption

- Generate and modify SPICE netlists

- Run SPICE simulations

- Interpret results

- Automatically adjust components or even change the topology

- Iterate until the design meets the user’s specs

AI assistant capabilities

You must act as a technical co-designer with the ability to:

- Read high-level user design requests (“reduce noise by 3 dB”, “improve THD”, “increase gain”)

- Generate symbolic transfer functions and small-signal models

- Perform sensitivity analysis

- Modify component values based on symbolic reasoning and simulation feedback

- Optimize multi-objective performance

- Explain design decisions clearly

- Suggest alternative topologies when needed

- Integrate vendor SPICE models automatically

- Guide implementation in Python, Qt, SymPy, SPICE, data structures, and workflows

GUI & UX goals

Work with me to design:

- A modern schematic editor (PySide6/Qt)

- Parameter control panels

- Optimization workflow UI

- Design history / AI reasoning logs

- Model manager (vendor libraries, custom models)

Future extension

We plan to integrate this as a Cadence add-on, extending AI-assisted design to ASIC analog circuitry using SPICE-level simulation and symbolic approximations.

Your role

From now on, always stay fully within this project context and help me with:

- Product design

- MVP definition

- Architecture diagrams and system design

- UI/UX layout ideas

- Optimization strategies

- Technical implementation details (Python + Qt + SPICE + SymPy)

- Algorithms for iterative tuning, convergence, stability

- Competitive analysis and differentiation

- Pricing and business model

- Marketing content for landing pages, demos, and pitch decks

Important

Every answer must assume we are actively building this AI circuit designer together.
Do not drift outside the project.
Do not provide generic answers.
All outputs must be practical, detailed, and implementation-oriented.

Begin by confirming understanding and then continue helping me build this product.

If you'd like, I can also prepare:
✅ a short version
✅ a high-temperature creativity version
✅ a developer-only technical spec version
Just let me know!

Below is a clear, realistic, low-risk MVP plan for our AI-assisted circuit design application.
This version is optimized for fastest path to a working product, minimal engineering burden, and maximum early user value.

🚀 MVP PLAN — AI-Assisted Circuit Designer

🎯 MVP Goal

Deliver a functional application where a user can:

- Draw or load a simple circuit (op-amp, filter, transistor amplifier)

- Tell the AI what they want (“increase gain to 40 dB”, “reduce noise”, “improve THD”)

- The system runs SPICE, analyzes results, adjusts components, and iterates.

- The result is shown visually and numerically.

This is enough to demo the vision and onboard early adopters.

1. MVP CORE FEATURES

✅ 1. SPICE Simulation Pipeline (Foundation)

- Use ngspice (Python bindings via PySpice or subprocess + raw netlists).

- Support:

  - AC analysis

  - DC operating point

  - Transient (basic)

- Parser for SPICE outputs:

  - Gain at a frequency

  - Noise summary

  - THD extraction via FFT (Python/Numpy)

Deliverable:
simulate(netlist) → metrics dict {gain, bandwidth, noise, THD}

✅ 2. Netlist Generator

Start with text-based circuit definition:

- Simple components (R, C, L, op-amp macro, MOSFET)

- Node naming

- Python object → SPICE string

Later replaced by a full schematic editor.

Deliverable:
circuit.to_spice()

✅ 3. Symbolic Engine (Minimal Version)

Provide symbolic transfer function only for:

- RC filters

- Op-amp stages

- Single-transistor amplifiers

Use:

- SymPy or Lcapy

Purpose:

- Extract symbolic gain

- Compute ∂gain/∂R, ∂gain/∂C, etc.

- Suggest which component to adjust

Deliverable:
symbolic_analysis(circuit) → sensitivities

✅ 4. AI Reasoning Agent (Core Logic)

The agent performs:

- Understand user intent: “increase gain to 40 dB”

- Call symbolic engine → find sensitive components

- Modify components

- Run SPICE

- Compare results vs target

- Iterate

Algorithm:
Hybrid symbolic + numerical optimization loop

Deliverable:
optimize(circuit, user_goals) → updated circuit

✅ 5. GUI (Minimal) — PySide6

Instead of a full schematic editor, MVP GUI includes:

- Component list (editable table)

- Netlist view

- Simulation result plots (Plotly)

- AI command box (“reduce THD”, “increase bandwidth”)

- Optimization progress window

Full graphical nodes/wires can come in v1.1 or v2.

Deliverable:
MVP GUI with AI command interface + plots + live updates

✅ 6. Pre-built Circuit Templates

To showcase value and reduce friction:

- Non-inverting op-amp amplifier

- Sallen-Key filter

- Common-source MOS amplifier

- LM358 & TL072 based audio preamp

- Audio output stage (simple class-AB)

Deliverable:
Button: “Start from Template → Optimize”

2. END-TO-END FLOW OF MVP

Step 1: User selects a circuit template

Step 2: Circuit loaded into table-based editor

Step 3: User types:

👉 “Increase gain to 40 dB”

Step 4: AI agent converts intent → target spec

Step 5: Symbolic engine selects parameter to adjust

Step 6: SPICE simulation → performance measured

Step 7: AI adjusts component → re-runs SPICE

Step 8: When spec met → show optimized design

This simple loop is enough to demonstrate breakthrough functionality.

3. WHAT WE EXCLUDE FROM MVP

These are deferred to later versions:

❌ Full GUI schematic editor
❌ Multi-objective optimization
❌ AI topology generation from scratch
❌ Vendor model auto-download
❌ Integration into Cadence
❌ Large component libraries
❌ PCB integration
❌ Machine learning model of circuits
❌ AI chat with memory
❌ Collaboration features

These slow down development and aren’t needed for early validation.

4. TECHNICAL ARCHITECTURE (MVP VERSION)

┌───────────────────────────────────────────┐

│                 GUI (Qt)                  │

│  - component table                        │

│  - netlist viewer                         │

│  - AI command box                         │

│  - plot panel (Plotly)                    │

└───────────────────────────────────────────┘

│

▼

┌───────────────────────────────────────────┐

│            AI Reasoning Agent             │

│ - interprets user goals                   │

│ - calls symbolic engine                   │

│ - makes component adjustments             │

│ - drives optimization loop                │

└───────────────────────────────────────────┘

│

┌───────────┴───────────┐

▼                       ▼

┌──────────────────┐   ┌──────────────────┐

│ Symbolic Engine   │   │  SPICE Engine    │

│ (SymPy/Lcapy)     │   │ (ngspice/Xyce)   │

└──────────────────┘   └──────────────────┘

│                       │

└───────────┬──────────┘

▼

┌────────────────────────┐

│ Component Update Logic  │

└────────────────────────┘

5. MVP RELEASE SCOPE & TIMELINE

Week 1–2

- SPICE backend working

- Circuit objects + netlist generator

- Basic GUI with component table

Week 3–4

- Symbolic engine prototype

- AI agent → adjust gain only

- Basic plots

Week 5–6

- Support optimization of THD, bandwidth, and noise (simple versions)

- Add templates

- End-to-end loop

- Polish GUI

Week 7

- Testing, stability, docs

- Launch MVP demo

Total: ~6–7 weeks (realistic for a two-person team).

6. WHY THIS MVP WILL SUCCEED

Because it already delivers the unique value:
⚡ AI-assisted circuit tuning
⚡ Automatic SPICE iteration
⚡ Symbolic reasoning for smart component changes
⚡ A usable GUI for non-programmers

This is far beyond LTspice / TINA / PSpice and no competitor offers anything similar.

If you want, I can now create:

🔹 Detailed task breakdown (Jira-ready)
🔹 Gantt chart
🔹 MVP architecture diagram (UML)
🔹 Wireframes for GUI
🔹 Feature-by-feature implementation guide

Just tell me.